## Slide 1
Electricity Bill Payment KIOSK

## Slide 2: Overview
About i~Easypay |  |  |  | 
Development & deployment of windows and Web Bases Application for Electricity Bill Payment KIOSK with support. |  |  |  | 
Start Date | 26-Oct-2016 |  | End Date | 23-Feb-2017
Technologies Used | Asp. Net, Oracle 12C |  | Skillset Used | C#, Asp. Net, Java Script, SQL
Project Life Cycle | Waterfall |  | Team Size | 5
Client | BESCOM |  |  | 
Project Manager | Nithin G |  |  | 

## Slide 3: Project Team Structure
PM
HR
IT
PL
Developer
Developer
System Admin
MD
PL
Developer
Developer
QA
QA

## Slide 4: Project Life Cycle

## Slide 5: Project Objective
The objective of this project is to Development and deployment of Windows and Web Based customized software integrated with ATP (Anytime Payment Machine) to deliver solutions for the bill payment system along with support and maintenance

## Slide 6: Project Scope
In Scope
This ATP Machine should support all the Payments Customized software to cater for your bill payment solutions Very User friendly interface designed keeping all category of end users into consideration Highly secured and advance ATP machines for high speed performance Ability to accept cash, cheque, DD and card for bill payment Ability to function in both online and offline mode Ability to switch to operator mode on needy basis Multilevel securities (password, Biometric system, OTP) to access the ATP cash box, remit cash and for other accesses

## Slide 7: Project Scope
In Scope
This ATP Machine should support all the Payments Ability to delivery receipts, as well as SMS confirmation of the payment made to the consumer Scanning the cheque for details like cheque number and MICR code prior accepting it. Fake note and cheque detectors in ATP machines Ability to accept payment for all locations under the organization. Web interface to verify and accept cash by the cash officer Customized reports to evaluate/asses and plan for long time performance of the organization

## Slide 8: Work Order

## Slide 9: Stakeholders
Internal Stakeholders
Idea Infinity Management Department
  Mr.Ramesh K S
  Vinay
  Deepak
  Vrushank
External Stakeholder
BESC Authorities

## Slide 10: Roles & Responsibilities - Project Planning

## Slide 11: Roles & Responsibilities - Project Monitoring & Control

## Slide 12: Roles & Responsibilities - Technical Activities

## Slide 13: Requirement Management Plan

## Slide 14: Requirements Traceability Matrix - RTM

## Slide 15: Test Plan

## Slide 16: RACI Chart

## Slide 17: Project Planning – Gantt Chart (Actual)

## Slide 18: Project Planning - Skill Gap Analysis

## Slide 19: Project Planning - Milestones & Deliverables

## Slide 20: Project Planning - Team

## Slide 21: Project Planning – Work Environment

## Slide 22: Risk Management

## Slide 23: Configuration Management

## Slide 24: CM Audit – Checklist

## Slide 25: Project Monitoring - PPQA

## Slide 26: Design – Code Review

## Slide 27: Change Management

## Slide 28: Tailoring

## Slide 29: Decision Analysis and Resolution

## Slide 30: Test cases

## Slide 31: Metrics Report

## Slide 32: Best Practice

## Slide 33: Lesson Learnt

## Slide 34: Customer Feedback

## Slide 35
Thank You